GENI Architecture Team

DRAFT version: 26 October 2011

1. Mission / Charter

The GENI Architecture Team’s mission / charter is as follows:

- Define and document GENI’s architecture

- Ensure that GENI software implementations and deployments are interoperable and comply with this architecture

2. Draft Roadmap (for discussion, revision, approval by January 13, 2012)

A. January 13, 2012 – Agree upon actual roadmap for GECs 13, 14, 15

B. GEC 13 (3/12) - a) specify GENI system block diagram with text descriptions of entities, and with all major interfaces identified. b) document how GENI racks fit into system.

C. GEC 14 (7/12) - a) specify Rev#1 of all major interfaces, and start implementing them; see AM API 1.0 for a relevant example of this process. b) approve basic GENI system description document.

D. GEC 15 (10/12) - a) demonstrate 1-2 major interoperable interfaces across all software bases. b) demo GENI racks as part of GENI.

Note that words like specify and document mean “formally approve.”

3. Logistics

Team members are appointed by the GENI Project Director for renewable, one-year terms. The team will create, discuss, and revise drafts of architectural documents between GENI Engineering Conferences (GECs), based on ongoing community design efforts and inputs, and make architectural decisions in formal meetings at GECs. Formal meetings will be held in closed session, to allow frank discussion and rapid decision-making, but their minutes will be made public as will all documents that they approve.

The team will operate by consensus when possible, but otherwise by a simple majority of the chairs and voting members.

4. Initial membership

Co-chairs:

Rob Ricci, University of Utah
Marshall Brinn, GENI Project Office

Voting members:				Non-voting members:

Nick Bastin, Stanford University		Aaron Helsinger, GPO
Jeff Chase, Duke University		Tom Mitchell, GPO
Max Ott, NICTA
Larry Peterson, Princeton University
Chip Elliott, GENI Project Office